REY CAPITAL

________________________________________

Vesto

Personal Portfolio Manager

MVP Implementation Specification

Solo Developer Edition  |  India (NSE/BSE) + CFD (MT5)

Version 1.0  |  April 2026

CONFIDENTIAL

# 1. Overview

This document defines the implementation specification for Vesto Personal Portfolio Manager, broken into 5 incremental MVPs. MVP1 is designed for a solo developer managing their own portfolio across India (NSE/BSE) and CFD (MT5) markets.

Developer: Solo (you, with daily Claude Code sessions)

Token Model: Each Day = one Claude session consuming daily token budget

Increment: Each day produces a working, testable increment

Markets: India (NSE/BSE via Zerodha/Dhan) + CFD (via MT5)

Accounts: 2 trading accounts (1 India, 1 CFD)

## 1.1 MVP Roadmap Summary

| MVP | Focus | Days | Key Deliverables |
| --- | --- | --- | --- |
| MVP1 | Personal Portfolio Manager | 1-20 | Dashboard, Analytics, Risk, Rebalancing, Reports, 3 Brokers |
| MVP2 | Analytics & Automation | 21-35 | AI Optimizer, Tax, Auto-sync, Advanced Reports |
| MVP3 | Enterprise Features | 36-55 | Multi-tenant, Roles, Compliance, Approvals, Security |
| MVP4 | Mobile & Scale | 56-75 | Mobile App, Real-time, Push Notifications, White-label |
| MVP5 | AI Self-Learning | 76-90 | Self-evolving AI, Regime Detection, Backtesting, LLM |

# 2. MVP1 Scope Definition

## 2.1 What Is IN MVP1

- Simple JWT login (username + password, no roles, no MFA, no password policy)

- 2 trading accounts (1 India, 1 CFD)

- Portfolio dashboard with holdings, P&L, allocation charts

- Advanced portfolio analytics (Sharpe, Sortino, Drawdown, Benchmark comparison)

- Risk management module (risk metrics, alerts, no compliance)

- Simplified rebalancing (create plan with lot size/shares, edit/cancel/execute directly)

- Reports module (PDF performance reports, email-able)

- Email notifications (configurable per account)

- Broker adapters: Zerodha, Dhan (India), MT5 (CFD) - data import only

- Auto audit logging for all events

- Dark/Light theme with Rey Capital branding

## 2.2 What Is DEFERRED

| Feature | Deferred To | Reason |
| --- | --- | --- |
| AI recommendation engine | MVP2 | Requires analytics foundation first |
| Role-based access (6 roles) | MVP2 | Solo user does not need roles |
| Tax management | MVP2 | Depends on trade history depth |
| Real-time broker sync | MVP2 | Manual import sufficient for MVP1 |
| Multi-tenant architecture | MVP3 | Only needed for multiple RIA clients |
| Compliance (SEBI, SEC/FINRA) | MVP3 | Regulatory module is separate concern |
| MFA, OAuth2, SSO | MVP3 | Enterprise auth not needed for solo use |
| Approval workflows | MVP3 | Requires role system |
| Mobile app (React Native) | MVP4 | Web-first approach |
| Self-learning AI | MVP5 | Requires data accumulation |

## 2.3 Technology Stack (MVP1)

| Layer | Technology |
| --- | --- |
| Backend | FastAPI 0.111.0 + SQLAlchemy 2.0 + PostgreSQL 15+ |
| Auth | JWT (python-jose) + bcrypt password hashing |
| Frontend | React 18 + Vite 5 + Tailwind CSS + shadcn/ui |
| Charts | Recharts 2.12 |
| Tables | TanStack Table v8 |
| State | Redux Toolkit + TanStack Query |
| PDF Reports | ReportLab or WeasyPrint |
| Email | SMTP (Gmail or configurable) |
| Brokers | kiteconnect (Zerodha), dhanhq (Dhan), MetaTrader5 (MT5) |

## 2.4 Database Schema (MVP1)

| Table | Key Fields | Purpose |
| --- | --- | --- |
| users | id, email, hashed_password, display_name, is_active | User authentication |
| accounts | id, user_id, name, broker_type, market, currency, config_json | Trading accounts (max 2) |
| positions | id, account_id, symbol, quantity, avg_cost, current_price, sector | Current holdings |
| trades | id, account_id, symbol, trade_type, quantity, price, fees, trade_date | Trade history |
| portfolio_snapshots | id, account_id, date, total_value, daily_return | Daily portfolio snapshots |
| rebalance_plans | id, account_id, name, status, target_allocation_json | Rebalancing plans |
| rebalance_items | id, plan_id, symbol, action, quantity, lot_size, status | Individual rebalance trades |
| audit_logs | id, user_id, action, entity_type, entity_id, metadata_json | All event logging |
| notification_configs | id, account_id, email, events_json, is_active | Per-account email config |
| risk_alerts | id, account_id, alert_type, message, severity, is_read | Risk alert history |

# 3. MVP1: Day-by-Day Implementation (Days 1-20)

## Day 1: Project Scaffolding & Database Schema Design

GOAL: New vesto/ app structure alongside existing trading-dashboard, complete DB schema

### Tasks

- Create vesto/ directory structure (backend: FastAPI + SQLAlchemy, frontend: React + Vite)

- Design complete database schema (10 tables for MVP1)

- Create all SQLAlchemy models (users, accounts, positions, trades, snapshots, rebalance_plans, rebalance_items, audit_logs, notification_configs, risk_alerts)

- Create Alembic migration

- Set up .env template and config.py

DELIVERABLE: Project structure + DB models + migration ready to run

## Day 2: Authentication & Core Backend Setup

GOAL: Working JWT auth, user creation, FastAPI app running on port 8000

### Tasks

- Implement auth/jwt.py - JWT token creation, password hashing via bcrypt

- Implement auth/dependencies.py - Simple authenticated-user dependency

- Create routers/auth.py with register, login, refresh, logout

- Create routers/users.py with get-me, update-me

- Set up CORS middleware, exception handlers

- Create main.py with all router registrations

- Create seed script to create initial user

- Test all auth endpoints

### API Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/v1/auth/register | One-time setup, creates first user |
| POST | /api/v1/auth/login | Returns JWT + sets refresh cookie |
| POST | /api/v1/auth/refresh | Silent token refresh |
| POST | /api/v1/auth/logout | Revoke refresh token |
| GET | /api/v1/users/me | Get current user profile |
| PUT | /api/v1/users/me | Update profile |

DELIVERABLE: Backend running, JWT auth working

## Day 3: Account Management + Frontend Shell

GOAL: CRUD for accounts, frontend app shell with login, dark/light theme

### API Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/v1/accounts | List user accounts |
| POST | /api/v1/accounts | Create account (max 2) |
| GET | /api/v1/accounts/{id} | Account details |
| PUT | /api/v1/accounts/{id} | Update account |
| DELETE | /api/v1/accounts/{id} | Soft delete |

### Frontend

- Login page, AuthContext, API client with interceptors

- AppShell: Sidebar navigation + TopBar with account switcher + theme toggle

- Account setup page (add Zerodha/Dhan/MT5 account)

- Rey Capital logo integration, dark/light theme via CSS variables

DELIVERABLE: Login working, account creation, dark/light theme toggle

## Day 4: Portfolio Dashboard Backend

GOAL: Core portfolio data APIs - summary, holdings, allocation, history

### API Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/v1/portfolio/{id}/summary | Total value, cash, invested, P&L |
| GET | /api/v1/portfolio/{id}/holdings | All current positions |
| GET | /api/v1/portfolio/{id}/allocation | By sector, instrument type |
| GET | /api/v1/portfolio/{id}/history?period=1M | Daily snapshots for charts |
| GET | /api/v1/portfolio/consolidated/summary | Both accounts combined |
| POST | /api/v1/portfolio/{id}/positions | Add position manually |
| PUT | /api/v1/portfolio/{id}/positions/{pid} | Update position |
| DELETE | /api/v1/portfolio/{id}/positions/{pid} | Remove position |

DELIVERABLE: All portfolio APIs working and tested

## Day 5: Portfolio Dashboard Frontend

GOAL: Main dashboard UI with charts, holdings table, KPI cards

- Account switcher (tabs: Account 1, Account 2, Consolidated)

- Summary KPI cards (Total Value, Day Change, Total P&L, Cash Available)

- Holdings table with TanStack Table (Symbol, Qty, Avg Cost, Price, Value, P&L, % Change, Allocation)

- Asset Allocation pie chart + Sector allocation bar chart (Recharts)

- Portfolio performance line chart (1D/1W/1M/3M/6M/YTD/1Y selector)

- Holdings detail modal, add position dialog, responsive layout

DELIVERABLE: Full working dashboard with real data from API

## Day 6: Trade Management & Import

GOAL: Trade logging, CSV/Excel import, auto position updates

### API Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/v1/trades/{id} | List trades (paginated, filterable) |
| POST | /api/v1/trades/{id} | Log single trade |
| POST | /api/v1/trades/{id}/import | CSV/Excel upload |
| GET | /api/v1/trades/{id}/export | Export as CSV |

- Frontend: Trade history table, add trade dialog, CSV drag-and-drop upload

- Auto-update positions on trade entry, cost basis calculation (average cost)

DELIVERABLE: Complete trade management with import/export

## Day 7: Advanced Portfolio Analytics Backend

GOAL: All performance and risk metric calculations

### Metrics Implemented

- Period returns: Daily, weekly, monthly, YTD, 1Y, since inception

- Risk-adjusted returns: Sharpe Ratio, Sortino Ratio, Calmar Ratio

- Drawdown analysis: Max drawdown, current drawdown, duration

- Benchmark comparison: NIFTY50 (India) / S&P500 (US) - excess return, tracking error

- Attribution analysis: Return by sector, by instrument

- Contribution analysis: Top/bottom contributors to P&L

### API Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/v1/analytics/{id}/performance | Period returns |
| GET | /api/v1/analytics/{id}/risk-metrics | Sharpe, Sortino, Calmar |
| GET | /api/v1/analytics/{id}/drawdown | Drawdown analysis |
| GET | /api/v1/analytics/{id}/benchmark | Benchmark comparison |
| GET | /api/v1/analytics/{id}/attribution | Sector attribution |
| GET | /api/v1/analytics/{id}/contribution | Top/bottom contributors |
| GET | /api/v1/analytics/consolidated/performance | Both accounts combined |

DELIVERABLE: All analytics endpoints with real calculations

## Day 8: Advanced Portfolio Analytics Frontend

GOAL: Analytics dashboard with professional charts

- Period return cards (1D, 1W, 1M, 3M, 6M, YTD, 1Y, All)

- Risk metrics cards (Sharpe, Sortino, Calmar, Max Drawdown)

- Performance vs benchmark dual line chart

- Drawdown area chart, rolling returns chart (12M rolling)

- Sector contribution bar chart, top 5 contributors / bottom 5 detractors

- Account comparison side-by-side, date range selector

DELIVERABLE: Professional analytics dashboard

## Day 9: Risk Management Module

GOAL: Risk metrics, alerts, monitoring, and threshold configuration

### Risk Metrics

- Portfolio Beta, Concentration risk (top 5/10 holdings), Volatility (30D/90D)

- Value at Risk (VaR) 95% confidence, Correlation matrix between holdings

- Stop-loss monitoring, Sector exposure limit alerts

### API Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/v1/risk/{id}/metrics | All risk metrics |
| GET | /api/v1/risk/{id}/concentration | Concentration analysis |
| GET | /api/v1/risk/{id}/var | Value at Risk |
| GET | /api/v1/risk/{id}/correlation | Correlation matrix |
| GET | /api/v1/risk/{id}/alerts | Active risk alerts |
| PUT | /api/v1/risk/{id}/alerts/{aid}/read | Mark alert read |
| POST | /api/v1/risk/{id}/thresholds | Set alert thresholds |

- Frontend: Risk dashboard with cards, concentration pie, correlation heat map, VaR chart, alert list

DELIVERABLE: Complete risk management with alerts

## Day 10: Rebalancing Workflow

GOAL: Create, edit, and execute rebalancing plans (no approval chain)

Simplified workflow: User creates plan, edits items, then executes or cancels. No multi-role approval. After execution, trades are automatically generated.

### API Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/v1/rebalance/{id}/plans | List plans |
| POST | /api/v1/rebalance/{id}/plans | Create plan |
| GET | /api/v1/rebalance/{id}/plans/{pid} | Plan details |
| PUT | /api/v1/rebalance/{id}/plans/{pid} | Update plan |
| DELETE | /api/v1/rebalance/{id}/plans/{pid} | Cancel plan |
| POST | /api/v1/rebalance/{id}/plans/{pid}/execute | Execute plan |
| PUT | /api/v1/rebalance/{id}/plans/{pid}/items/{iid} | Edit item |

### Frontend Wizard

- Step 1: Name plan, select target allocation method (% or shares/lots)

- Step 2: Set target for each holding (new or existing)

- Step 3: Review computed trades (buy X, sell Y) with estimated costs

- Step 4: Execute immediately OR save as draft

DELIVERABLE: Working rebalancing from plan creation to execution

## Day 11: Broker Adapter - Zerodha (India)

GOAL: Import portfolio and trade data from Zerodha via Kite Connect API

### Broker Adapter Pattern

class BrokerAdapter(ABC):  authenticate(), get_holdings(), get_positions(), get_trades(), get_account_info(), import_portfolio()

- Zerodha: kiteconnect package, holdings import, trade history, symbol normalization

### API Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/v1/broker/{id}/connect | Save API key/secret |
| POST | /api/v1/broker/{id}/import/holdings | Pull current holdings |
| POST | /api/v1/broker/{id}/import/trades | Pull trade history |
| GET | /api/v1/broker/{id}/status | Connection status |

DELIVERABLE: Zerodha data import working end-to-end

## Day 12: Broker Adapter - Dhan + MT5

GOAL: Dhan (India) and MT5 (CFD) import adapters

- Dhan: dhanhq package, holdings import, trade history, symbol normalization

- MT5: MetaTrader5 package, account info, open positions, closed deals, CFD symbol mapping

- Frontend: Broker-specific setup (Zerodha: API key/secret, Dhan: Client ID/token, MT5: Server/Login/Password)

DELIVERABLE: All 3 brokers importing data

## Day 13: Reports Module

GOAL: PDF report generation - Monthly, Statement, Risk, Custom

| Type | Contents |
| --- | --- |
| Monthly Report | Summary, holdings snapshot, trades list, performance metrics |
| Account Statement | All trades with running balance |
| Risk Report | Risk metrics snapshot, concentration, alerts summary |
| Custom Report | User-selected date range and metrics |

### API Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/v1/reports/{id} | List generated reports |
| POST | /api/v1/reports/{id}/generate | Generate new report |
| GET | /api/v1/reports/{id}/{rid}/download | Download PDF |
| DELETE | /api/v1/reports/{id}/{rid} | Delete report |

- Frontend: Report type selector, date picker, generate button, list with downloads, PDF preview

DELIVERABLE: PDF reports generated and downloadable

## Day 14: Email Notifications Module

GOAL: Configurable email alerts per account

### Event Types

- Daily portfolio summary, Risk alert triggered, Rebalance plan executed

- Large position change (> X%), Weekly performance digest

### Configuration (Per Account)

- Email address, toggle per event type, frequency (immediate / daily / weekly), test email button

DELIVERABLE: Email notifications working for all event types

## Day 15: Audit Logging & Activity Feed

GOAL: Complete audit trail + activity dashboard

- Actions: LOGIN, LOGOUT, CREATE, UPDATE, DELETE, IMPORT, EXPORT, EXECUTE, VIEW

- Entities: ACCOUNT, POSITION, TRADE, REBALANCE_PLAN, REPORT, NOTIFICATION, SETTINGS

- Frontend: Activity timeline, filters, search, CSV export, dashboard widget

DELIVERABLE: Complete audit trail + activity UI

## Day 16: Dashboard Polish & Consolidated View

GOAL: Consolidated portfolio, watchlist, market data, dashboard widgets

- Consolidated view: Both accounts merged, currency conversion (INR/USD)

- Watchlist: Add/remove symbols, current prices

- Market data: NSE EOD via yfinance, MT5 price feed, 15-min cache

- Dashboard widgets: Quick stats bar, recent trades, pending rebalance, risk alerts badge

DELIVERABLE: Polished, production-quality dashboard

## Day 17: UI/UX Polish & Theme Finalization

GOAL: Professional UI, Rey Capital branding, responsive design, accessibility

- Dark (#0F0F0F, #1A1A2E) + Light theme, Gold accent (#C9A227)

- Green (#22C55E) for profit, Red (#EF4444) for loss

- Rey Capital logo, branded login, favicon, shadcn/ui customization

- Responsive 1024px+, WCAG AA accessibility, loading/error/empty states

- Settings page: profile, theme, default account, data export

DELIVERABLE: Polished, branded, production-ready UI

## Day 18: Integration Testing & Bug Fixes

GOAL: End-to-end testing of all workflows, security review

- Register > Login > Create Account > Import from Broker > View Dashboard

- Add trades > View analytics > Generate report > Download PDF

- Create rebalance plan > Edit items > Execute > Verify positions updated

- Set notification config > Trigger event > Verify email received

- Edge cases: Empty portfolio, single position, 50+ positions, invalid CSV, broker failure

- Security: Input validation, SQL injection prevention, XSS, CORS

DELIVERABLE: Stable, tested MVP1

## Day 19: Nice-to-Have Features

GOAL: Differentiating features that add significant value

| Feature | Value | Effort |
| --- | --- | --- |
| Dividend Tracker | Track dividends per holding | Medium |
| Holdings Aging | Days held, short-term vs long-term for tax | Low |
| Quick Trade Entry | One-click buy/sell from dashboard | Low |
| Portfolio Comparison | Side-by-side India vs CFD performance | Medium |
| Export to Excel | Full data export with multiple sheets | Medium |
| Price Alerts | Email when holding crosses threshold | Medium |
| Market Overview Widget | NIFTY50, SENSEX, S&P500 mini charts | Low |
| Position Sizing Calculator | Lot size based on risk percentage | Low |
| Notes on Holdings | Personal notes/thesis per holding | Low |

DELIVERABLE: Enhanced MVP1 with differentiating features

## Day 20: Deployment & Documentation

GOAL: Docker setup, environment config, documentation

- Docker: Dockerfile for backend + frontend, docker-compose.yml (+ postgres + redis)

- Production .env template + database initialization script

- API docs (FastAPI Swagger auto-generated), user guide, deployment guide

- Backup script (database backup to file), health check endpoint

DELIVERABLE: Deployable application with documentation

# 4. MVP2: Analytics & Automation (Days 21-35)

Building on Vesto MVP1 foundation, adds AI optimization, tax management, and automation.

## 4.1 Scope

- AI recommendation engine (portfolio optimization, rebalancing suggestions)

- Tax management (India: STT/Capital Gains, CFD: wash sale tracking)

- Real-time broker sync (periodic polling)

- Advanced reporting (custom templates, scheduled reports)

- Market data enrichment (news, sector data, fundamentals)

- Viewer role (sharing with advisor)

- Tax-aware rebalancing, scenario comparison

- Corporate actions tracking (dividends, splits, bonus)

## 4.2 Day-by-Day Phases

| Day | Focus | Key Deliverables |
| --- | --- | --- |
| 21 | AI Portfolio Optimizer | Modern Portfolio Theory, efficient frontier |
| 22 | AI Rebalancing Suggestions | Confidence scores, automated recommendations |
| 23 | Tax Module - India | STT, short-term vs long-term capital gains |
| 24 | Tax Module - CFD/US | Wash sale rule tracking, cost basis methods |
| 25 | Periodic Broker Sync | Background job polling brokers for updates |
| 26 | Advanced Reports | Custom templates, branded PDF output |
| 27 | Market Data Integration | News feed, fundamentals, sector data |
| 28 | Viewer Role + Sharing | Read-only role for advisors or family |
| 29 | Tax-Aware Rebalancing | Minimize tax impact when rebalancing |
| 30 | Corporate Actions | Dividend tracking, stock splits, bonus shares |
| 31 | Advanced Benchmarking | Multiple benchmarks, custom benchmarks |
| 32 | Scenario Comparison | Compare multiple rebalancing scenarios |
| 33 | Scheduled Reports | Auto-generate and email weekly/monthly |
| 34 | Integration Testing | Full regression testing |
| 35 | Polish + Deploy | Bug fixes, optimization, deployment |

## 4.3 AI Portfolio Optimizer Details

- Modern Portfolio Theory (MPT): Efficient frontier calculation

- Black-Litterman Model: Market implied returns + analyst views

- Risk Parity: Weight by inverse volatility

- 3 scenarios: Conservative, Balanced, Aggressive

- Confidence score and plain-English reasoning for each recommendation

## 4.4 Tax Management Details

### India

- STT: 0.1% on equity sales

- Capital gains: Short-term (< 1 year) at 15%, Long-term (> 1 year) at 10%

- Tax-loss harvesting recommendations

### CFD/US

- Wash sale rule: Disallowed loss if repurchased within 30 days

- Cost basis: FIFO, LIFO, Average Cost, Specific Identification

- Hold period alerts, annual tax reports

# 5. MVP3: Enterprise Features (Days 36-55)

Transforms Vesto from personal tool into a multi-user enterprise platform for RIAs.

## 5.1 Scope

- Multi-tenant architecture (support multiple users/RIAs)

- Full role-based access control (Super Admin, Admin, Portfolio Director, Portfolio Manager, Strategy Maker, Investor)

- Multi-step approval workflow for rebalancing

- Compliance: SEBI (India) + SEC/FINRA (US)

- MFA + OAuth2 + SSO

- Advanced audit and regulatory reporting

- Multi-currency with live forex, password policy, IP whitelisting, 5+ accounts

## 5.2 Day-by-Day Phases

| Days | Focus | Key Deliverables |
| --- | --- | --- |
| 36-38 | Multi-Tenant Database | Schema-per-tenant isolation, tenant middleware |
| 39-40 | Role-Based Access Control | 6 roles, granular permissions, role-based UI |
| 41-43 | Approval Workflow | Strategy Maker > PM > Director > Auto-execute |
| 44-45 | India Compliance (SEBI) | KYC, suitability checks, concentration limits |
| 46-47 | US Compliance (SEC/FINRA) | Suitability rule, best execution, net capital |
| 48 | MFA Implementation | Email OTP + SMS OTP |
| 49 | OAuth2 + SSO | Google/Microsoft login for enterprise |
| 50-51 | Regulatory Reporting | Compliance reports, violation tracking |
| 52 | Multi-Currency | Live forex (INR/USD/GBP), cross-currency analytics |
| 53 | Security Hardening | Password policy, IP whitelist, rate limiting |
| 54-55 | Testing + Deploy | Full regression, security testing |

## 5.3 Approval Workflow Detail

- AI generates recommendation (or Strategy Maker creates plan)

- Strategy Maker reviews and proposes final allocation

- Portfolio Manager reviews per-account, approves/rejects

- Portfolio Director gives final approval (batch option)

- Auto-execution via broker API

## 5.4 Multi-Tenant Architecture

- Database-per-RIA: Shared codebase, separate PostgreSQL schemas

- Tenant ID in JWT, middleware validates, queries scoped to tenant_id

- Redis cache with tenant-namespaced keys

# 6. MVP4: Mobile & Scale (Days 56-75)

Native mobile apps and real-time capabilities for institutional use.

## 6.1 Scope

- React Native mobile app (iOS + Android via Expo)

- Real-time WebSocket updates

- Push notifications (Firebase Cloud Messaging)

- Offline mode (AsyncStorage caching)

- Additional brokers (Angel, ICICI Direct, Interactive Brokers, Alpaca)

- Advanced TradingView-style charting

- White-label capability, client onboarding flow

## 6.2 Day-by-Day Phases

| Days | Focus | Key Deliverables |
| --- | --- | --- |
| 56-58 | React Native Setup + Auth | Expo, navigation, biometric login |
| 59-60 | Mobile Dashboard | Summary cards, mini charts |
| 61-62 | Holdings + Analytics | Holdings list, performance charts |
| 63 | Mobile Rebalancing | Approve/reject on the go |
| 64-65 | Push Notifications | Firebase, notification preferences |
| 66 | Offline Mode | AsyncStorage, last-sync timestamp |
| 67-68 | WebSocket Real-Time | Live position updates, alerts |
| 69-70 | Additional Brokers | Angel, ICICI, IB, Alpaca adapters |
| 71-72 | Advanced Charting | TradingView-style interactive charts |
| 73 | White-Label | Custom branding per RIA client |
| 74-75 | Testing + Deploy | Device testing, app store prep |

## 6.3 Mobile Screens

| Screen | Features |
| --- | --- |
| Login | Biometric (Face/Touch ID) + password |
| Dashboard | Summary cards, recent activity, quick actions |
| Holdings | List with P&L, drill-down to detail |
| Performance | Interactive charts, period selector |
| Rebalancing | Approval workflow, swipe approve/reject |
| Notifications | Alert list, mark as read |
| Reports | PDF download/share |
| Settings | Profile, theme, notification preferences |

# 7. MVP5: AI Self-Learning (Days 76-90)

The AI engine that evolves with experience, making increasingly accurate recommendations.

Build NEW portfolio-specific AI models. Portfolio optimization differs from trade execution (ReySentinel).

## 7.1 Scope

- Self-learning AI improving with each rebalancing outcome

- Market regime detection (Bull, Bear, Sideways, High/Low Vol)

- Anomaly detection (unusual market movements, trading patterns)

- Predictive analytics (sector rotation, volatility forecasting)

- A/B testing framework, backtesting engine

- LLM integration for natural language portfolio queries

## 7.2 Day-by-Day Phases

| Days | Focus | Key Deliverables |
| --- | --- | --- |
| 76-78 | Market Regime Detector | HMM/clustering, regime classification, alerts |
| 79-80 | Predictive Analytics | Sector rotation, volatility forecasting |
| 81-82 | Self-Learning Mechanism | Track accuracy, confidence evolution, retraining |
| 83-84 | Anomaly Detection | Market anomalies, correlation breakdowns |
| 85-86 | Backtesting Engine | Walk-forward analysis, strategy validation |
| 87-88 | LLM Integration | Chat with your portfolio (natural language) |
| 89-90 | A/B Testing + Deploy | Strategy comparison, production deploy |

## 7.3 Self-Learning Architecture

- Track every recommendation against actual outcome

- Confidence scores evolve based on hit rate

- Monthly retraining with latest data and feedback

- Sector-specific and instrument-specific sub-models

## 7.4 Implementation Stack

| Component | Technology |
| --- | --- |
| ML Models | LightGBM, XGBoost, PyTorch |
| Optimization | CVXPY, scipy.optimize |
| Experiment Tracking | MLflow |
| LLM | Ollama (local) + OpenAI GPT-4 API |
| Backtesting | Walk-forward with out-of-sample validation |

## 7.5 Explainability

- Every recommendation includes plain-English reasoning

- Factor attribution, backtested performance, confidence score, regime context

# 8. Appendix

## 8.1 Complete API Reference (MVP1): 62 Endpoints

| Module | Endpoints | Count |
| --- | --- | --- |
| Auth | register, login, refresh, logout | 4 |
| Users | get-me, update-me | 2 |
| Accounts | list, create, get, update, delete | 5 |
| Portfolio | summary, holdings, allocation, history, consolidated, CRUD positions | 8 |
| Trades | list, create, import, export | 4 |
| Analytics | performance, risk-metrics, drawdown, benchmark, attribution, contribution, consolidated | 7 |
| Risk | metrics, concentration, var, correlation, alerts, mark-read, thresholds | 7 |
| Rebalance | list-plans, create, get, update, delete, execute, edit-item | 7 |
| Broker | connect, import-holdings, import-trades, status | 4 |
| Reports | list, generate, download, delete | 4 |
| Notifications | get-config, update-config, test, history | 4 |
| Audit | logs, activity, stats | 3 |
| Watchlist | add, remove, list | 3 |
|  | TOTAL | 62 |

## 8.2 Project Directory Structure

vesto/backend/app/  main.py, config.py, database.py

vesto/backend/app/models/  users, accounts, positions, trades, snapshots, rebalance, audit, notifications, risk

vesto/backend/app/routers/  auth, users, accounts, portfolio, trades, analytics, risk, rebalance, broker, reports, notifications, audit, watchlist

vesto/backend/app/services/  portfolio, trade, analytics, risk, rebalance, report, notification, audit, market_data

vesto/backend/app/integrations/  broker_adapter (ABC), zerodha, dhan, mt5

vesto/frontend/src/pages/  Login, Dashboard, Trades, Analytics, Risk, Rebalance, Reports, Activity, Settings

vesto/frontend/src/components/  charts/, tables/, layout/, ui/

## 8.3 Full Roadmap Timeline

| Phase | Days | Calendar Estimate | Milestone |
| --- | --- | --- | --- |
| MVP1 | 1-20 | ~4 weeks | Vesto personal portfolio manager live |
| MVP2 | 21-35 | ~3 weeks | AI optimizer + tax management |
| MVP3 | 36-55 | ~4 weeks | Enterprise multi-tenant platform |
| MVP4 | 56-75 | ~4 weeks | Mobile apps on App Store |
| MVP5 | 76-90 | ~3 weeks | Self-learning AI live |
| Total | 90 days | ~18 weeks | Full enterprise Vesto product |

________________________________________

End of Document

Rey Capital  |  Vesto  |  Confidential  |  April 2026